INTERLINKED

One-Month Launch-Readiness Guide  ·  July 13 – August 9, 2026

Four weeks from "works when I baby it" to launch-capable: clean onboarding, a prompt backlog, a canvas that survives a phone, and an audience already warming up.

# How to use this guide

The month runs on a repeating weekly rhythm, so most days you don’t have to decide what to work on — the calendar already decided:

- Build days (Mon / Wed / Fri) — canvas, features, bug fixes. One feature at a time, never two.

- Prompt evenings (Tue / Thu) — 30–60 min in your notes app. Different mental mode than building; keep them separate.

- Social days (marked in amber) — film or post. Twenty minutes; the drip compounds while you do the real work.

- Sunday — light. Review the week, update the bug list, rest. Burnout is the only real schedule risk.

Three standing rules, all aimed at your stated pain (canvas debugging eats the most effort):

1. One change, then test. Run the 3-minute regression script (below) after every canvas change, before starting the next. Bugs found one change deep are trivial; bugs found five changes deep cost an evening.

2. Commit every green state. The moment the regression passes, git commit. Your undo button for entire features.

3. Static review before you test. After a batch of edits, upload the file to Claude for a code audit before you even open the browser — today’s pass caught a mis-pasted wrapper and an unattached ref in minutes. Cheaper than finding them by clicking around.

# Target areas this month

A — Canvas & tutorial polish (Week 1, then maintenance). Finish the in-flight batch: the two layout fixes (input below the dot; no more edit-jump), hint beacon verification, edit-color flow. Then feature-freeze the canvas except for bug fixes until mobile work begins.

B — Prompt backlog (steady, Tue/Thu). Target: 8–10 publish-ready rows by Aug 9 — seeds, help questions, creator card, citation each. Your notes-app ideas are the ore; the workshop sheet is the smelter. This is the soul of the product and your retention strategy — a prompt that haunts someone all day beats any engagement mechanic.

C — Social drip (starts this week). The hooks doc already contains the first four videos and their posting order. Nothing to invent — only to film and post, every 3–5 days, in the cico-buff register. Presence now, launch push later.

D — Mobile viability (Weeks 2–3). Not parity — survivability. Double-click, hover, and right-click all need touch equivalents. This is the single biggest gap between you and being growable, and it’s an interaction redesign, not CSS.

E — Supporting pages (Week 4). History grid with Revisit buttons; basic navigation between pages. Pretty-login polish only if time remains.

Parked, deliberately: creator tooling/profiles (build the week you onboard your first outside creator, not before), universal-sky canvas (needs accumulated data + per-day seed colors first).

# Week 1 · July 13–19 — Close the canvas batch, start the drip

Goal line: every in-flight canvas fix applied, regression-tested, and deployed. Three prompts drafted. First video posted.

| Day | Focus | What done looks like |
| --- | --- | --- |
| Mon 13 | Canvas: layout fixes | Apply the two justCreated layout fixes (input hangs below dot in StarNode / CreatingNode / BridgeNode). Regression script. Commit. |
| Tue 14 | Prompts #1––2 draft | Pick two notes-app ideas, run the workshop sheet: seeds → three-bridges test → help questions. |
| Wed 15 | Canvas: hint + edit flow | Verify beacon (right-edge flip, dim-persist, hover-reopen), edit-color flow, unlink nudge. Fix stragglers. Commit + deploy. |
| Thu 16 | Film + post Video 1 | "Biomed student accidentally built a self-reflection app." Founder story, face on camera, tagline end card. |
| Fri 17 | Full self-run-through | Fresh browser, no dev tools: play the whole flow as a stranger twice — once rushing, once wandering. Log every hesitation in bugs.md. |
| Sat 18 | Fix Friday’s list | Work the bug list top-down. Regression after each. Prompt #3 if energy remains. |
| Sun 19 | Review + queue | Week review. Choose next week’s two testers and text them. Rest. |

## Week 2 · July 20–26 — Outside eyes, mobile reconnaissance

Goal line: two real people have used it on desktop while you watched. Mobile plan exists on paper. Six prompts total. Video 2 posted.

| Day | Focus | What done looks like |
| --- | --- | --- |
| Mon 20 | Tester session #1 | Friend, laptop, you silent with notes. Film their screen (with permission) — this footage is Video 4. Every confusion = a ticket. |
| Tue 21 | Post Video 2 + prompts | "Posting this despite everyone from high school following me." Evening: prompt #4. |
| Wed 22 | Fix tester findings | Only what testers actually hit — resist speculative polish. Regression. Deploy. |
| Thu 23 | Prompt evening | Prompts #5–6. Run the pre-publish checklist on #1–3 and publish-stage the best. |
| Fri 24 | Mobile audit on paper | Inventory every mouse-only interaction (dblclick, hover labels, right-click delete, drag). Decide each touch equivalent BEFORE writing code. One page. |
| Sat 25 | Tester session #2 | Second friend — their phone this time. Expect breakage; you’re cataloguing it, not fixing it live. |
| Sun 26 | Review | Merge both tester lists. Rank mobile issues: blockers vs cosmetic. |

## Week 3 · July 27 – August 2 — Mobile build

Goal line: the canvas survives a phone — create, connect, complete, no dead ends. Eight prompts. Video 3 posted once mobile demos well.

| Day | Focus | What done looks like |
| --- | --- | --- |
| Mon 27 | Touch: creation | Tap-equivalent for double-click (double-tap via pointer events or an explicit + affordance). Regression on desktop too — don’t break the mouse. |
| Tue 28 | Prompt evening | Prompt #7. Twenty-minute filler post if the drip has gone quiet (prompt-of-the-day as an image). |
| Wed 29 | Touch: labels + delete | Hover labels → tap-to-peek or always-on at small zoom. Right-click delete → long-press or select-then-button. |
| Thu 30 | Touch: viewport + input | Pinch/pan sanity, keyboard covering the input, tap targets ≥ 44px. Test on your real phone, not just devtools emulation. |
| Fri 31 | Film + post Video 3 | "The Workflow" — the product earns its reveal. Screen capture of a full constellation forming, cinematic, tagline close. |
| Sat 1 | Phone re-test | Same friend from Sat 25 retries on their phone. Compare against their old list — that diff is your Video 4 script. |
| Sun 2 | Review | Prompt #8 polish. Rank what remains: launch-blocking vs nice-to-have. |

## Week 4 · August 3–9 — History, tidy, launch call

Goal line: returning users see their past bridges. Navigation feels intentional. You make a go/no-go launch call with a date.

| Day | Focus | What done looks like |
| --- | --- | --- |
| Mon 3 | History page: data + grid | /history — fetch user constellations joined to prompts; static thumbnail grid (SVG star-chart minis), date + prompt text. |
| Tue 4 | History page: revisit | Revisit button → existing /bridge/[promptId] route. Prompt evening: #9. |
| Wed 5 | Post Video 4 + nav | Callback video: "a few days ago I posted this… here’s what testers hit, here’s the fix." Then: header/nav so daily-bridge ↔ history ↔ auth feel like one site. |
| Thu 6 | Login tidy (timebox: 1 day) | Style the auth page to match the night-sky language. One day only — it’s polish, not a gate. |
| Fri 7 | Full regression + fresh-eyes run | Desktop + phone, logged-in + guest, new user + returning. The launch-readiness checklist below, line by line. |
| Sat 8 | Buffer | The honest day. Something above slipped — it lands here. |
| Sun 9 | Launch call | If the checklist holds: pick the push date, draft the launch post from the manifesto video direction. If not: name the one gap, give it next week, don’t relitigate the plan. |

# The 3-minute regression script

Run after every canvas change. In order, no skipping, the order walks the same path a new user walks.

☐  Double-click empty sky → input appears below the dot, underline grows as you type, glows at 10 chars

☐  Type 4 chars, press Enter → nudge appears, text survives

☐  Type 4 chars, click away → nudge appears, text survives (not deleted)

☐  Valid text + color picked, click away → star commits exactly on the dot (no jump)

☐  Empty box, click away → box silently removed

☐  Escape mid-typing → new node removed / edited node restored

☐  Second seed: bubble strip appears, beacon shows once, hover dims it, it stays hoverable

☐  Edit an unconnected star → bubbles return, color change works, Escape restores original color AND text

☐  Edit a connected star → text-only edit, no dot jump, edges stay attached, unlink nudge fires (first time)

☐  Link two stars, complete a bridge → pulse, arrow, card all fire; replay works

☐  Refresh the page → constellation restores (logged-in AND guest/incognito)

# Friction backlog (from code walkthrough)

Found by walking the user journey through the current code. P1 = fix this month; P2 = post-launch soon; P3 = someday/watch.

| Pri | Friction point | Suggested fix / note |
| --- | --- | --- |
| P1 | Linking is never taught. Overlay copy says "link the bridge" but nothing explains click-star-then-star. First-timers will click a star, see the ping, and not know what state they’re in. | One-time nudge when the second star commits: "click a star, then another, to link them." Same one-shot ref pattern as the unlink nudge. |
| P1 | Right-click delete is undiscoverable and irreversible — a slip destroys a star and its edges with no undo. Trust-killer in a reflection app. | Short-term: nudge on first star ("right-click removes a star"). Mobile week adds long-press. Post-launch: 5-second undo toast. |
| P1 | Nudges render top-center at 10% while the user’s eyes are mid-canvas on their text box — easy to miss entirely. | Watch testers in Week 2. If missed, move nudges near the active node (the beacon pattern generalizes). |
| P2 | Autosave is invisible — users protective of their reflections get no signal work is saved. | Tiny "saved ✦" fade in a corner after each successful upsert. |
| P2 | Guest work lives in localStorage only — lost on device switch; sign-in mid-session migrates only what’s currently open. | Acceptable for launch. Document it; revisit if guests become a real share of users. |
| P2 | No return loop after completion — card closes, then nothing invites tomorrow. | Line on the card back: "tomorrow’s bridge arrives at midnight." Cheap Zeigarnik hook; history page (Week 4) deepens it. |
| P2 | "Unlink first" nudge names the what but not the how (right-click the edge). | If testers stall on it, extend copy: "right-click its links to free it." |
| P3 | onNodeDoubleClick dependency array is missing nudge — harmless now (nudge is stable) but a lint trap later. | Add nudge to the deps next time you touch that function. |
| P3 | Hint card has empty <p></p> spacers that render zero-height under Tailwind reset. | Delete them; marginTop: 6 on the following paragraphs. |
| P3 | Camera locks pan/zoom until the walkthrough finishes — correct for teaching, but watch for testers who fight it. | Only act on real tester evidence. |

# Social calendar at a glance

Straight from the hooks doc — posting order preserved, every 3–5 days. Energy over exact words; stay in the cico-buff register.

Thu Jul 16 — Video 1: "biomedical engineering student accidentally built a self-reflection app" — founder story, establishes face + voice.

Tue Jul 21 — Video 2: "posting this despite everyone from high school following me" — the vulnerable one, most likely to spread.

Tue Jul 28 (optional filler) — prompt-of-the-day as a still image, or a 15-second constellation clip. Keeps the drip alive during mobile week.

Fri Jul 31 — Video 3: the workflow reveal — held until the canvas demos beautifully, per the brief: emotional buy-in before product.

Wed Aug 5 — Video 4: the callback — "I got a few testers, this is what I was met with" — built from Week 2’s session footage.

Watch saves and comments over views — the brief’s aware-user thesis predicts small-but-right beats big-but-wrong.

# Launch-ready means

☐  A stranger on a laptop completes a bridge with zero outside help

☐  A stranger on a phone completes a bridge (slower is fine; stuck is not)

☐  The regression script passes on the deployed site, logged-in and guest

☐  8+ prompts staged — two weeks of daily content before you must write under pressure

☐  History page shows a returning user their past bridges

☐  4 videos posted; you know which hook resonated (saves + comments)

☐  bugs.md has no known launch-blockers

When every box ticks, the launch post is just Video 1’s energy pointed at a link.